Phoenix SIS

Sprints 1-4 Story Cards

Epic 1: Modular Refactor

| Field | Value |
| --- | --- |
| Document Version | 1.0 |
| Date | July 14, 2026 (CST) |
| Epic | 1 - Modular Refactor (foundation for all future Phoenix work) |
| Sprints Covered | 1, 2, 3, 4 |
| Total Stories | 16 stories across 4 sprints |
| Total Estimated Hours | 70-90 hours |
| Goal | CMS restructured to host feature-flagged modules; zero user-visible changes |
| Success Criteria | New Heights CMS-Prod operates identically before and after |

# Introduction

These are the story cards for Sprints 1-4 of the Phoenix SIS Solo Dev Sprint Plan. Each story is written in standard user story format with detailed acceptance criteria, definition of done, technical notes, and estimated hours.

## How to Use These Cards

- Copy each story into your backlog tool (GitHub Projects, Azure DevOps, whatever you prefer)

- Estimate is a range - track your actual hours to build velocity data

- Definition of Done is a hard gate - don't call a story done until all boxes check

- Technical Notes are for you or a future teammate - don't skip writing them

- If a story's scope grows during work, split it - don't let sprints slip

## Epic 1 Context Reminder

Epic 1 accomplishes ONE thing: restructure CMS so it can host feature-flagged modules. At the end of Sprint 4, you have:

- Feature flag system that reads config and controls runtime behavior

- PowerSchool integration wrapped in a module boundary with feature flag guards

- Advising code refactored into the module template pattern

- Three deployment configurations (CMS-Prod, Phoenix-Dev, Phoenix-Demo) with distinct behavior

You do NOT have Ed-Fi, adult ed extensions, or portal code yet. Those come in later epics. Epic 1 is pure infrastructure.

Golden Rule for Epic 1 New Heights CMS-Prod must behave IDENTICALLY before and after every sprint. If a user notices any difference, the sprint failed - even if the code technically works. Feature flag defaults matter more than the code itself.

# Sprint 1: Feature Flag Foundation

Sprint Goal: Introduce a feature flag system that every module will use going forward. Zero behavior change to CMS.

Total Estimated Hours: 15-20 hours

Dependencies: None - this is the true starting point

PHX-1.1 Feature Flag Configuration Schema

User Story

As a developer, I want a Features configuration section in appsettings.json so I can enable and disable modules per deployment without code changes.

Estimate

2-3 hours

Acceptance Criteria

- New Features section exists in appsettings.json with all planned module flags

- Each flag has a default value that preserves current CMS behavior

- Documentation explains what each flag controls

- Configuration validates at startup - misspelled flag names log warnings

Technical Notes

Add this to appsettings.json:

json

{

"Features": {

"Advising": {

"Enabled": true,

"Description": "Case management module - core CMS functionality"

},

"PowerSchool": {

"Enabled": true,

"Description": "PowerSchool read/write integration for K-12 SIS sync"

},

"EdFi": {

"Enabled": false,

"Description": "Ed-Fi ODS integration - Phoenix SIS core"

},

"AdultEd": {

"Enabled": false,

"Description": "Adult education extensions - barriers, goals, PLA, competencies"

},

"Portal": {

"Enabled": false,

"Description": "Student-facing portal"

},

"Reports": {

"Enabled": true,

"Description": "Existing reports engine"

},

"IdCard": {

"Enabled": true,

"Description": "ID card system - absorbed from IDSuite3"

},

"TimeClock": {

"Enabled": false,

"Description": "Time tracking - planned absorption"

}

}

}

Definition of Done

☐ Features section added to appsettings.json (both files if you have Dev/Prod)

☐ All 8 modules documented in place

☐ Default values preserve current CMS behavior (PowerSchool, Advising, Reports, IdCard = true; rest = false)

☐ Committed to source control with clear commit message

☐ Documentation added: docs/features/feature-flags.md

PHX-1.2 IFeatureFlagService Interface and Implementation

User Story

As a developer, I want an IFeatureFlagService I can inject anywhere in CMS to check module state at runtime, so that any code can gracefully handle disabled modules.

Estimate

4-5 hours

Acceptance Criteria

- IFeatureFlagService interface defined in CaseManagement.Core

- Concrete implementation in CaseManagement.Infrastructure

- Registered in DI container in Program.cs

- Unit tests cover key scenarios (enabled, disabled, missing config)

- Existing pages continue working unchanged

Technical Notes

Suggested interface design:

csharp

// File: src/CaseManagement.Core/Features/IFeatureFlagService.cs

namespace CaseManagement.Core.Features;

public interface IFeatureFlagService

{

/// <summary>

/// Returns true if the named feature is enabled in configuration.

/// Returns false if the feature is disabled OR not configured.

/// </summary>

bool IsEnabled(string featureName);

/// <summary>

/// Returns all feature flags and their current state.

/// Used by the admin dashboard.

/// </summary>

IReadOnlyDictionary<string, FeatureFlagState> GetAll();

/// <summary>

/// Throws if feature is disabled. Use in code paths that require the feature.

/// </summary>

void RequireEnabled(string featureName);

}

public record FeatureFlagState(

string Name,

bool IsEnabled,

string? Description

);

Suggested implementation:

csharp

// File: src/CaseManagement.Infrastructure/Features/FeatureFlagService.cs

namespace CaseManagement.Infrastructure.Features;

using CaseManagement.Core.Features;

using Microsoft.Extensions.Configuration;

using Microsoft.Extensions.Logging;

public class FeatureFlagService : IFeatureFlagService

{

private readonly IConfiguration _config;

private readonly ILogger<FeatureFlagService> _logger;

private readonly Dictionary<string, FeatureFlagState> _cache;

public FeatureFlagService(IConfiguration config, ILogger<FeatureFlagService> logger)

{

_config = config;

_logger = logger;

_cache = LoadFlags();

}

private Dictionary<string, FeatureFlagState> LoadFlags()

{

var flags = new Dictionary<string, FeatureFlagState>(StringComparer.OrdinalIgnoreCase);

var section = _config.GetSection("Features");

foreach (var child in section.GetChildren())

{

var enabled = child.GetValue<bool>("Enabled", false);

var description = child.GetValue<string?>("Description");

flags[child.Key] = new FeatureFlagState(child.Key, enabled, description);

_logger.LogInformation("Feature '{Name}' is {State}", child.Key,

enabled ? "ENABLED" : "disabled");

}

return flags;

}

public bool IsEnabled(string featureName) =>

_cache.TryGetValue(featureName, out var flag) && flag.IsEnabled;

public IReadOnlyDictionary<string, FeatureFlagState> GetAll() => _cache;

public void RequireEnabled(string featureName)

{

if (!IsEnabled(featureName))

throw new FeatureNotEnabledException(featureName);

}

}

public class FeatureNotEnabledException(string featureName) :

InvalidOperationException($"Feature '{featureName}' is not enabled in this deployment.");

Register in Program.cs:

csharp

// In your Program.cs, add:

builder.Services.AddSingleton<IFeatureFlagService, FeatureFlagService>();

Definition of Done

☐ Interface defined in Core project

☐ Implementation in Infrastructure project

☐ Registered in DI (Program.cs)

☐ Unit tests: enabled flag returns true, disabled returns false, missing returns false

☐ Startup logs show which flags are ENABLED vs disabled

☐ Existing CMS pages run identically - manual smoke test 10 random pages

☐ Committed to source control

PHX-1.3 Admin Feature Flag Dashboard Page

User Story

As an admin, I want to see the current feature flag state on an admin page so I can verify which modules are enabled without checking config files.

Estimate

4-5 hours

Acceptance Criteria

- New Blazor page at /admin/feature-flags

- Protected by AdministratorsOnly policy (matches existing admin pages)

- Shows all feature flags with name, enabled state, description

- Visual indicator: green for enabled, gray for disabled

- Read-only in this sprint (no toggle - that's Sprint 4 territory)

Technical Notes

Suggested Blazor page:

razor

@page "/admin/feature-flags"

@attribute [Authorize(Policy = "AdministratorsOnly")]

@using CaseManagement.Core.Features

@inject IFeatureFlagService FeatureFlags

<PageTitle>Feature Flags - Admin</PageTitle>

<h1>Feature Flags</h1>

<p class="text-muted">Current deployment configuration.

Read-only in this version.</p>

<table class="table">

<thead>

<tr>

<th>Module</th>

<th>State</th>

<th>Description</th>

</tr>

</thead>

<tbody>

@foreach (var flag in FeatureFlags.GetAll().Values.OrderBy(f => f.Name))

{

<tr>

<td><strong>@flag.Name</strong></td>

<td>

@if (flag.IsEnabled)

{

<span class="badge bg-success">ENABLED</span>

}

else

{

<span class="badge bg-secondary">disabled</span>

}

</td>

<td>@flag.Description</td>

</tr>

}

</tbody>

</table>

Definition of Done

☐ Page renders at /admin/feature-flags

☐ Only accessible to admin role users (test with non-admin account)

☐ All 8 modules displayed

☐ Enabled/disabled state matches configuration

☐ Page added to admin navigation menu (if you have one)

☐ Screenshot saved to docs/features/feature-flags.md

PHX-1.4 Documentation and Sprint 1 Demo

User Story

As a solo developer, I want documentation of the feature flag system so my future self (or a future teammate) can understand it without archaeology.

Estimate

2-3 hours

Acceptance Criteria

- docs/features/feature-flags.md explains the system

- Includes how to add a new flag

- Includes example of code using the service

- Sprint 1 Loom demo recorded (3 minutes)

- Sprint retro written

Technical Notes

Doc outline for feature-flags.md:

- What are feature flags in CMS/Phoenix

- Where flags are configured (appsettings.json)

- How to check a flag in code

- How to add a new flag

- How to view current state (admin page)

- Naming conventions (PascalCase, module-based)

Definition of Done

☐ Documentation file exists and is complete

☐ Loom recorded - shows admin page and toggle in config

☐ Sprint retro written (5-question template)

☐ Git tag: phoenix-sprint-01

☐ Backlog updated with any discovered follow-ups

# Sprint 2: Wrap PowerSchool Module in Feature Flag

Sprint Goal: Retrofit PowerSchool integration with feature flag guards. Prove CMS-Prod is unaffected when flag stays ON.

Total Estimated Hours: 20-25 hours

Dependencies: Sprint 1 complete (feature flag service exists)

This Is the Big Risk Sprint This sprint touches production code paths at New Heights. Test thoroughly. If PowerSchool sync breaks, New Heights operations break. Do all this work on a phoenix-dev branch, test with the flag OFF (should still work with cached data), then test with flag ON (should work as today), before merging.

PHX-2.1 Inventory All PowerSchool Touchpoints

User Story

As a developer, I want a complete inventory of every file/method that touches PowerSchool so I know exactly what needs feature flag guards.

Estimate

3-4 hours

Acceptance Criteria

- Document listing every PowerSchool touchpoint in the codebase

- Categorized: sync services, Blazor pages, API endpoints, background jobs

- Each entry notes whether flag guard is straightforward or complex

Technical Notes

Search patterns to identify touchpoints:

powershell

# In PowerShell from repo root, search for common patterns

# Find PowerSchool namespace usage

Get-ChildItem -Recurse -Include *.cs, *.razor |

Select-String -Pattern 'PowerSchool' |

Group-Object Filename |

Sort-Object Count -Descending

# Find PowerSchool API client references

Get-ChildItem -Recurse -Include *.cs |

Select-String -Pattern 'IPowerSchoolClient' |

Select-Object -ExpandProperty Filename -Unique

# Find PS-specific tables in queries

Get-ChildItem -Recurse -Include *.cs |

Select-String -Pattern 'U_DEF_EXT_STUDENTS0|U_STU_MILESTONES|PS.STUDENTS' |

Select-Object -ExpandProperty Filename -Unique

Create inventory doc at docs/features/modules/PowerSchool-inventory.md:

markdown

# PowerSchool Module Inventory

## Sync Services

- src/CaseManagement.Infrastructure/PowerSchool/StudentSyncService.cs

- src/CaseManagement.Infrastructure/PowerSchool/StaffSyncService.cs

- (list every sync service)

## Blazor Pages Requiring PowerSchool

- Components/Pages/Admin/PowerSchoolStatus.razor

- (list every page)

## Background Jobs

- (Hangfire recurring jobs that sync)

## Guard Complexity

- Straightforward: 12 items

- Complex (touches shared logic): 3 items

- Total: 15 items to guard

Definition of Done

☐ Inventory doc complete

☐ Every file listed - use grep results to be systematic

☐ Complexity assessment for each

☐ Estimate refined for stories 2.2-2.4 based on this inventory

PHX-2.2 Guard PowerSchool Sync Services

User Story

As a developer, I want all PowerSchool sync services to check the PowerSchool:Enabled flag before running, so that Phoenix-Dev deployments don't attempt to sync from PowerSchool.

Estimate

6-8 hours

Acceptance Criteria

- Every sync service checks flag at start of Execute/Sync method

- When flag OFF, service logs 'PowerSchool disabled - skipping' and exits gracefully

- When flag ON, service runs exactly as today

- Hangfire recurring jobs also respect the flag

Technical Notes

Pattern for guarding a sync service:

csharp

public class StudentSyncService : IStudentSyncService

{

private readonly IFeatureFlagService _features;

private readonly IPowerSchoolClient _psClient;

private readonly ILogger<StudentSyncService> _logger;

public StudentSyncService(

IFeatureFlagService features,

IPowerSchoolClient psClient,

ILogger<StudentSyncService> logger)

{

_features = features;

_psClient = psClient;

_logger = logger;

}

public async Task<SyncResult> SyncAsync(CancellationToken ct)

{

// Feature flag guard at entry point

if (!_features.IsEnabled("PowerSchool"))

{

_logger.LogInformation("PowerSchool module disabled - " +

"StudentSync skipped");

return SyncResult.Skipped("Module disabled");

}

// ... existing sync logic unchanged ...

}

}

For Hangfire recurring jobs, guard both at registration and execution:

csharp

// In Program.cs where recurring jobs are registered:

if (features.IsEnabled("PowerSchool"))

{

RecurringJob.AddOrUpdate<IStudentSyncService>(

"powerschool-student-sync",

job => job.SyncAsync(CancellationToken.None),

"0 */6 * * *");  // Every 6 hours

}

else

{

RecurringJob.RemoveIfExists("powerschool-student-sync");

}

Definition of Done

☐ All sync services from inventory have flag guards

☐ Hangfire job registration respects flag

☐ Test with flag OFF: no sync attempts logged, no errors

☐ Test with flag ON: sync runs normally, cached data updates

☐ Every guard follows the same pattern (consistent code style)

PHX-2.3 Guard PowerSchool-Dependent Blazor Pages

User Story

As a user in Phoenix-Dev (where PS is off), I want PowerSchool-specific pages to hide or display 'not available' rather than crashing.

Estimate

5-6 hours

Acceptance Criteria

- PowerSchool-dependent pages check flag on OnInitialized

- When flag off: show friendly 'This feature requires PowerSchool integration' message

- Navigation menu items for PS pages hidden when flag off

- Direct URL access to PS pages when flag off: shows message, doesn't crash

Technical Notes

Pattern for a Blazor page guard:

razor

@page "/admin/powerschool-status"

@attribute [Authorize(Policy = "AdministratorsOnly")]

@inject IFeatureFlagService FeatureFlags

@if (!FeatureFlags.IsEnabled("PowerSchool"))

{

<div class="alert alert-info">

<h4>PowerSchool Integration Not Enabled</h4>

<p>This feature requires the PowerSchool module.

Contact your administrator to enable it.</p>

</div>

}

else

{

<h1>PowerSchool Status</h1>

<!-- existing page content -->

}

For navigation menu items, add feature flag checks in NavMenu.razor:

razor

@if (FeatureFlags.IsEnabled("PowerSchool"))

{

<NavLink href="admin/powerschool-status">

PowerSchool Status

</NavLink>

}

Definition of Done

☐ Every PS-dependent page from inventory guarded

☐ Navigation menu respects flag state

☐ Test with flag OFF: navigate to guarded page directly - shows message, no crash

☐ Test with flag ON: pages work identically to today

☐ No 500 errors regardless of flag state

PHX-2.4 Verify CMS-Prod Behavior Unchanged

User Story

As the operator of CMS-Prod at New Heights, I want zero behavioral change after this sprint so that users see nothing different.

Estimate

4-5 hours

Acceptance Criteria

- Manual regression test: 20 common workflows verified

- PowerSchool sync log shows normal operation

- Response times unchanged

- Error rates unchanged

Technical Notes

Regression test checklist - execute all of these on CMS-Prod-like environment (Phoenix-Dev branch built with PowerSchool:Enabled=true):

☐ Login as staff user

☐ Load AdvisorDashboard - all students visible

☐ Load StudentProfile for 5 random students - all data present

☐ Load Caseload - assignments correct

☐ Load Interactions - can view and add

☐ Run PowerSchool sync manually - completes without errors

☐ Load Reports/HonorRoll - runs successfully

☐ Load Admin/PowerSchoolStatus - shows current sync state

☐ Load Admin/AccessRoles - permissions functional

☐ Load AdmissionsConsole - workflow works

☐ Load StudentDocuments - upload/view works

☐ Load TranscriptAnalyzer - runs successfully

☐ Load IdCard/PhotoCapture - camera works

☐ Send test email via CmsEmailService

☐ Trigger alert generation - works

☐ Load DirectorDashboard - metrics correct

☐ Load RegistrarDashboard - functions work

☐ Load SpecialProgramsDashboard - works

☐ Load TCC Console - works

☐ Load ReportBuilder - can create custom report

Definition of Done

☐ All 20 regression tests pass with PowerSchool:Enabled=true

☐ Application Insights (or logs) show no new error patterns

☐ Response times within normal ranges

☐ Sprint 2 Loom demo shows: (1) admin dashboard flag state (2) flag toggle behavior in dev, (3) prod-like behavior unchanged

☐ Sprint retro written

☐ Git tag: phoenix-sprint-02

# Sprint 3: Extract Advising Module Cleanly

Sprint Goal: Reorganize existing Advising code into a proper module structure that becomes the template for future modules (EdFi, AdultEd, Portal).

Total Estimated Hours: 20-25 hours

Dependencies: Sprints 1-2 complete

PHX-3.1 Design the Module Template Pattern

User Story

As a developer building future modules, I want a documented module template so I can create new modules with consistent structure.

Estimate

3-4 hours

Acceptance Criteria

- Module template documented at docs/features/modules/MODULE_TEMPLATE.md

- Template specifies folder structure, naming conventions, DI registration pattern

- Template includes IModule interface for module bootstrapping

Technical Notes

Standard module structure:

text

src/Modules/{ModuleName}/

├── {ModuleName}.Domain/          # Entities, value objects, domain services

│   ├── {ModuleName}Module.cs      # IModule implementation

│   └── ...

├── {ModuleName}.Data/             # EF Core entities, migrations, repositories

│   ├── {ModuleName}DbContext.cs   # Or extension of main context

│   ├── Migrations/

│   └── Configurations/

└── {ModuleName}.UI/               # Blazor components, pages

├── Pages/

└── Components/

IModule interface for consistent bootstrapping:

csharp

// File: src/CaseManagement.Core/Modules/IModule.cs

namespace CaseManagement.Core.Modules;

public interface IModule

{

/// <summary>

/// Feature flag name that controls this module.

/// </summary>

string FeatureFlagName { get; }

/// <summary>

/// Human-readable module name for logging.

/// </summary>

string DisplayName { get; }

/// <summary>

/// Register the module's services with the DI container.

/// Called at startup regardless of flag state - IServiceCollection

/// registration should be conditional or always-safe.

/// </summary>

void RegisterServices(IServiceCollection services, IConfiguration config);

/// <summary>

/// Initialize the module. Only called if feature flag is enabled.

/// </summary>

Task InitializeAsync(IServiceProvider services, ILogger logger);

}

Definition of Done

☐ IModule interface defined

☐ Template document complete with examples

☐ Naming conventions documented

☐ DI registration pattern documented

PHX-3.2 Refactor Advising to Match Module Template

User Story

As a developer, I want the existing Advising code organized into the module template structure so it becomes the reference implementation.

Estimate

10-12 hours

Acceptance Criteria

- Advising code lives in src/Modules/Advising/{Domain,Data,UI}

- AdvisingModule.cs implements IModule

- All existing Advising functionality works identically

- No other module directly references Advising internals

Technical Notes

Big Refactor Warning This story moves a lot of files. Do this in a dedicated branch. Take incremental commits. Test between each. If anything breaks in an unclear way, git bisect will save you hours. Consider recording your screen while doing this - if it goes wrong, you can retrace.

Implementation strategy: incremental, not big-bang.

- Phase A: Create Modules/Advising/ folder structure (empty)

- Phase B: Move domain entities one at a time, verify build after each

- Phase C: Move data (EF configurations, migrations)

- Phase D: Move UI (razor pages, components)

- Phase E: Create AdvisingModule.cs implementing IModule

- Phase F: Full regression test

Example AdvisingModule implementation:

csharp

// File: src/Modules/Advising/Advising.Domain/AdvisingModule.cs

using CaseManagement.Core.Modules;

using CaseManagement.Core.Features;

public class AdvisingModule : IModule

{

public string FeatureFlagName => "Advising";

public string DisplayName => "Advising & Case Management";

public void RegisterServices(IServiceCollection services,

IConfiguration config)

{

services.AddScoped<IAdvisorService, AdvisorService>();

services.AddScoped<IInteractionService, InteractionService>();

services.AddScoped<ICaseService, CaseService>();

services.AddScoped<IAlertService, AlertService>();

// ... other Advising services

}

public async Task InitializeAsync(IServiceProvider services,

ILogger logger)

{

logger.LogInformation("Initializing Advising module");

// Any startup work: warm caches, check migrations, etc.

await Task.CompletedTask;

}

}

Definition of Done

☐ Advising code physically moved to Modules/Advising/ structure

☐ AdvisingModule.cs implements IModule interface

☐ Solution builds successfully

☐ All 60+ existing Blazor pages that touch Advising still work

☐ EF migrations run cleanly against a fresh database

☐ Regression test suite (20 items from Sprint 2) passes

PHX-3.3 Enforce Module Boundaries

User Story

As a developer preventing future architectural drift, I want tooling that catches when one module references another module's internals.

Estimate

4-5 hours

Acceptance Criteria

- Static analysis rule (or manual code review checklist) verifies module boundaries

- Modules only reference: Core, Data, Infrastructure, other modules' public interfaces

- Modules never reference: another module's Domain, Data, or UI internals

Technical Notes

Two approaches - pick one:

Approach A: NDepend or ArchUnitNet rules

csharp

// Using NetArchTest (free NuGet package)

// File: tests/CaseManagement.ArchitectureTests/ModuleBoundaryTests.cs

using NetArchTest.Rules;

using Xunit;

public class ModuleBoundaryTests

{

[Fact]

public void Modules_ShouldNotDependOnOtherModuleInternals()

{

var result = Types

.InAssembly(typeof(AdvisingModule).Assembly)

.Should()

.NotHaveDependencyOnAny(

"CaseManagement.Modules.EdFi.Domain",

"CaseManagement.Modules.AdultEd.Domain",

"CaseManagement.Modules.Portal.Domain"

)

.GetResult();

Assert.True(result.IsSuccessful,

$"Advising has forbidden dependencies: " +

$"{string.Join(", ", result.FailingTypeNames ?? Array.Empty<string>())}");

}

}

Approach B: Manual code review checklist

Add to your Definition of Done for every future module PR:

- This module only references Core, Data, Infrastructure, and other modules' public interfaces (IModule, IService interfaces)

- This module does not reference another module's Domain, Data, or UI namespaces

- This module registers its services via IModule.RegisterServices, not directly in Program.cs

Definition of Done

☐ One of the two approaches implemented

☐ Documentation updated with the enforcement mechanism

☐ If test-based: at least one boundary test passes for Advising

☐ If checklist-based: added to docs/features/modules/MODULE_TEMPLATE.md

PHX-3.4 Sprint 3 Documentation and Demo

User Story

As my future self building EdFi module next, I want the Advising module documented as the reference implementation.

Estimate

3-4 hours

Acceptance Criteria

- docs/features/modules/Advising.md complete

- Includes ADR (architecture decision record) explaining why modular monolith over microservices

- Sprint 3 Loom demo recorded

Definition of Done

☐ Advising module documentation complete

☐ ADR-001: Modular Monolith Architecture written

☐ Loom demonstrates new module structure

☐ Sprint retro written

☐ Git tag: phoenix-sprint-03

# Sprint 4: Deployment Configuration System

Sprint Goal: Create the three deployment configurations (CMS-Prod, Phoenix-Dev, Phoenix-Demo) with distinct settings and visual indicators so you never confuse them.

Total Estimated Hours: 15-20 hours

Dependencies: Sprints 1-3 complete

PHX-4.1 Create Three Deployment Config Files

User Story

As a developer, I want three explicit deployment configurations so my feature flag combinations are named and reproducible.

Estimate

3-4 hours

Acceptance Criteria

- appsettings.CMS-Prod.json - PowerSchool ON, EdFi/AdultEd/Portal OFF

- appsettings.Phoenix-Dev.json - PowerSchool OFF, EdFi/AdultEd/Portal ON

- appsettings.Phoenix-Demo.json - Same as Phoenix-Dev, points to Azure resources

- Each config has a DeploymentName field for identification

Technical Notes

Example appsettings.CMS-Prod.json:

json

{

"Deployment": {

"Name": "CMS-Prod",

"Description": "New Heights production - PowerSchool-native"

},

"Features": {

"Advising": { "Enabled": true },

"PowerSchool": { "Enabled": true },

"EdFi": { "Enabled": false },

"AdultEd": { "Enabled": false },

"Portal": { "Enabled": false },

"Reports": { "Enabled": true },

"IdCard": { "Enabled": true },

"TimeClock": { "Enabled": false }

}

}

Example appsettings.Phoenix-Dev.json:

json

{

"Deployment": {

"Name": "Phoenix-Dev",

"Description": "Phoenix SIS development - Ed-Fi native, no PowerSchool"

},

"Features": {

"Advising": { "Enabled": true },

"PowerSchool": { "Enabled": false },

"EdFi": { "Enabled": true },

"AdultEd": { "Enabled": true },

"Portal": { "Enabled": true },

"Reports": { "Enabled": true },

"IdCard": { "Enabled": false },

"TimeClock": { "Enabled": false }

},

"ConnectionStrings": {

"DefaultConnection": "Server=your-azure-sql;Database=Phoenix_Dev;..."

}

}

Definition of Done

☐ Three appsettings files created

☐ Committed with clear commit messages

☐ Documentation: docs/deployment/configurations.md explains each

PHX-4.2 Configure Visual Studio Launch Profiles

User Story

As a developer, I want to switch between deployment configs with a single dropdown in Visual Studio so I can test each configuration easily.

Estimate

2-3 hours

Acceptance Criteria

- launchSettings.json has profiles for CMS-Prod, Phoenix-Dev, Phoenix-Demo

- Each profile sets ASPNETCORE_ENVIRONMENT to load correct appsettings

- Visual Studio dropdown shows all three profiles

- F5 runs the selected profile

Technical Notes

Example launchSettings.json:

json

{

"profiles": {

"CMS-Prod": {

"commandName": "Project",

"launchBrowser": true,

"applicationUrl": "https://localhost:5001;http://localhost:5000",

"environmentVariables": {

"ASPNETCORE_ENVIRONMENT": "CMS-Prod"

}

},

"Phoenix-Dev": {

"commandName": "Project",

"launchBrowser": true,

"applicationUrl": "https://localhost:5101;http://localhost:5100",

"environmentVariables": {

"ASPNETCORE_ENVIRONMENT": "Phoenix-Dev"

}

},

"Phoenix-Demo": {

"commandName": "Project",

"launchBrowser": true,

"applicationUrl": "https://localhost:5201;http://localhost:5200",

"environmentVariables": {

"ASPNETCORE_ENVIRONMENT": "Phoenix-Demo"

}

}

}

}

Different Ports Per Config Notice each profile uses different ports (5001, 5101, 5201). This lets you run multiple configs simultaneously without conflict - useful for comparing behavior side-by-side.

Definition of Done

☐ launchSettings.json updated

☐ All three profiles work with F5

☐ Different configs load different appsettings correctly

☐ Ports don't conflict

PHX-4.3 Deployment Identification Banner

User Story

As a developer, I want visible identification of which deployment configuration is running so I never accidentally think I'm in CMS-Prod when I'm in Phoenix-Dev (or vice versa).

Estimate

4-5 hours

Acceptance Criteria

- Browser tab title includes deployment name

- Admin pages show deployment name prominently

- Non-production deployments show a colored banner

- Startup log shows deployment name in first 5 log lines

Technical Notes

Colored banner for non-prod:

razor

@* File: Components/Shared/DeploymentBanner.razor *@

@inject IConfiguration Config

@code {

private string? DeploymentName;

private string BannerColor => DeploymentName switch

{

"CMS-Prod" => "",  // No banner for prod

"Phoenix-Dev" => "background: #FF6B35;",  // Orange

"Phoenix-Demo" => "background: #4A90E2;",  // Blue

_ => "background: #E74C3C;"  // Red for unknown

};

protected override void OnInitialized()

{

DeploymentName = Config["Deployment:Name"] ?? "Unknown";

}

}

@if (DeploymentName != "CMS-Prod")

{

<div style="@BannerColor color: white; padding: 4px 12px;

text-align: center; font-weight: bold;">

Running as: @DeploymentName

</div>

}

Browser tab title in MainLayout:

razor

@* Components/Layout/MainLayout.razor *@

@inject IConfiguration Config

<PageTitle>

@($"[{Config["Deployment:Name"]}] Phoenix SIS")

</PageTitle>

@* rest of layout *@

Definition of Done

☐ Banner component created and included in main layout

☐ Browser tab title includes deployment name

☐ CMS-Prod: no banner (looks like today)

☐ Phoenix-Dev: orange banner

☐ Phoenix-Demo: blue banner

☐ Startup log shows deployment name

PHX-4.4 Deployment Safety Guards

User Story

As the operator of New Heights production, I want safety guards preventing accidental Phoenix-Dev deployment to CMS-Prod infrastructure.

Estimate

5-6 hours

Acceptance Criteria

- Startup validates deployment config against environment

- If Phoenix-Dev config detected on CMS-Prod DB, refuse to start

- If CMS-Prod config detected on Phoenix-Dev DB, warn but continue

- Documentation explains the safety model

Technical Notes

Startup safety check pattern:

csharp

// In Program.cs, after app.Build() but before app.Run():

var deploymentName = builder.Configuration["Deployment:Name"];

var connectionString = builder.Configuration.GetConnectionString("DefaultConnection");

// Extract database name from connection string

var dbNameMatch = System.Text.RegularExpressions.Regex.Match(

connectionString ?? "",

@"Database=([^;]+)"

);

var dbName = dbNameMatch.Success ? dbNameMatch.Groups[1].Value : "unknown";

// Safety rules

if (deploymentName == "Phoenix-Dev" && dbName.Contains("CaseManagement") && !dbName.Contains("Dev"))

{

Console.WriteLine("FATAL: Phoenix-Dev config pointing at CMS production database");

Console.WriteLine($"  Deployment: {deploymentName}");

Console.WriteLine($"  Database: {dbName}");

Console.WriteLine("This would enable Phoenix features against production data.");

Console.WriteLine("Refusing to start for safety.");

Environment.Exit(1);

}

app.Logger.LogInformation(

"Starting {DeploymentName} against database {DatabaseName}",

deploymentName, dbName);

Safety Guard Trade-Off This safety guard is a defense against your OWN mistakes. It won't help if you deliberately override it. But it will catch the 3am 'oh no I merged the wrong branch' moment - which is the most common way solo devs break their own production.

Definition of Done

☐ Safety validation code added to Program.cs

☐ Test: Phoenix-Dev config + prod DB name = refuses to start

☐ Test: CMS-Prod config + dev DB name = starts with warning

☐ Test: matched combinations = starts normally

☐ Documented in docs/deployment/safety-guards.md

PHX-4.5 Epic 1 Wrap-Up and Handoff Doc

User Story

As my future self starting Epic 2 (Ed-Fi ODS Setup), I want a summary of what Epic 1 accomplished and the state of the codebase.

Estimate

2-3 hours

Acceptance Criteria

- Epic 1 completion doc written

- All Sprint 1-4 Looms indexed with descriptions

- Retrospective covering entire epic

- Epic 2 preparation notes (what to read before starting)

Technical Notes

Epic completion doc template:

markdown

# Epic 1 Completion: Modular Refactor

## What Was Delivered

- Feature flag system with 8 module flags

- IModule interface + AdvisingModule reference implementation

- PowerSchool module wrapped in feature flag guards

- Three deployment configurations (CMS-Prod, Phoenix-Dev, Phoenix-Demo)

- Safety guards preventing config/database mismatches

- Documentation for adding new modules

## What Was NOT Delivered (Deferred)

- Ed-Fi module (Epic 2)

- Actual toggle UI for feature flags (currently read-only)

- Static analysis / architecture tests (partially done)

## Metrics

- Total sprint hours estimated: 70-90

- Total sprint hours actual: [record actual]

- Regression tests passing: 20/20

- New Heights CMS-Prod incidents caused: 0 (hopefully)

## Key Learnings

- [What surprised you about the refactor?]

- [What patterns worked well?]

- [What would you do differently?]

## Epic 2 Preparation

Before starting Epic 2 (Ed-Fi ODS Setup):

- Read: Phoenix-SIS-EdFi-ODS-Deployment-Guide.docx

- Verify: Azure SQL Full-Text Search availability

- Confirm: You have 15-20 hours available for Sprint 5

Definition of Done

☐ Epic 1 completion doc committed to repo

☐ Sprint 4 Loom recorded

☐ Epic-level retrospective written

☐ Git tags: phoenix-sprint-04 and phoenix-epic-01-complete

☐ Backlog updated for Epic 2 start

☐ Take a breath - you just did significant architectural work

# Appendix: Epic 1 At A Glance

## Sprint Summary

| Sprint | Stories | Est. Hours | Actual Hours | Key Deliverable |
| --- | --- | --- | --- | --- |
| Sprint 1 | 4 (PHX-1.1 to 1.4) | 15-20 | ___ | Feature flag system + admin dashboard |
| Sprint 2 | 4 (PHX-2.1 to 2.4) | 20-25 | ___ | PowerSchool wrapped in flags, regression verified |
| Sprint 3 | 4 (PHX-3.1 to 3.4) | 20-25 | ___ | Advising refactored into module template |
| Sprint 4 | 5 (PHX-4.1 to 4.5) | 15-20 | ___ | Three deployment configs, safety guards, epic wrap |

## Cumulative Definition of Done

At the end of Epic 1, ALL of these must be true before moving to Epic 2:

☐ New Heights CMS-Prod behavior unchanged (20-point regression test passes)

☐ Three deployment configs functional: CMS-Prod, Phoenix-Dev, Phoenix-Demo

☐ Feature flags controllable via appsettings, visible in admin UI

☐ PowerSchool module can be turned off without breaking CMS shell

☐ Advising module organized in template pattern

☐ Safety guards prevent config/database mismatches

☐ All 4 sprint retros written

☐ Epic 1 completion doc committed

☐ All Loom demos indexed in a docs/looms.md or similar

☐ Backlog for Epic 2 refined

## Velocity Calibration

After Epic 1, review these numbers to calibrate future estimates:

- Total estimated: 70-90 hours

- Total actual: [track this]

- Ratio (actual/estimated): [calculate]

- Apply ratio to future epic estimates

Common Solo Dev Estimation Miss First epics often take 1.5-2x the estimate because you're learning your own tools and patterns. This is fine. Track the ratio, apply it to Epic 2's estimate. By Epic 3-4, your estimates should be more accurate.

These 16 stories are your operating plan for the next ~2-4 months. Track actual hours religiously. Ship every sprint. Record every Loom. When Sprint 4 is done, you have the foundation for everything that comes next.